Plan: **2 tools for Eric’s request**

This document is about the plan, requirements and details about 2 tools that Eric requested for team Tier 3 Support.

This is written by Tier3 – Nhan Thien Nguyen.

# **Table of Contents**

[1. Overview the plan for both 2 tools 2](#_Toc535194016)

[2. Connections to databases, security and permissions 4](#_Toc535194017)

[3. The 1st tool - queries the warehouse database 6](#_Toc535194018)

[4. The 2nd tool - queries the HHAX data feed 8](#_Toc535194019)

# **Overview the plan for both 2 tools**

**Tools:**

* 1st tool: Displaying member and authorization records, querying the warehouse accounts in production.
* 2nd tool: Displaying staged data from the HHAX data feed, able to review inbound member and authorization database and perform lookups against the responses HHAX sends back to Sandata for Schedules, Completed Visits, Billing, and Caregiver records.

**Total time for 2 tools:** 160 hours – 4 weeks (included self-testing)

* Self prepare for tech: 16 hours – 2 days.
* Time for 1st tool: 80 hours – 2 weeks (included connections to databases, security, permissions and access rights).
* Time for 2nd tool: 64 hours – 1 weeks 3 days.

**Total screens:** 11 screens.

* Connections to database: 2 screens.
* Login, permissions and access rights: 2 screens.
* The 1st tool: 2 screens.
* The 2nd tool: 5 screens.

**Spent time at least each week:** 20 hours.

**Time start coding tools:** (After accepting this plan)

**Date to release 1st tool:** (After accepting this plan)

**Date to release 2nd tool:** (After accepting this plan)

**Tech:**

* 2 tools in 1 website – built from
  + Front end: ReactJS v16 or VueJS v2.
  + Back end: .NET (Restful APIs) with language C#.
  + Database: MSSQL.
* Developer: 1 – Nhan Thien Nguyen.

For more detail about the security and requirements, screens, … of each tool, please read my information below.

1. **Connections to databases, security and permissions**

**Total time:** 3 days.

**Connections to database:**

* The connections to database can only be set by Admin account.
* Admin account can easily add/edit/remove connections to database with the information: server name, login, password.

**Security:**

* The accounts ’s passwords must be encrypted so that they can’t be seen easily in the database.
* The tool supports concurrent logins with a session timeout of 15 minutes of no-activity to keep connections down.

**Permissions and access rights:**

* There are 2 types of account:
* ***Admin:*** This is the ***full-control******and access*** account, is ***provided from KMS*** and there’s only one.
* ***Normal user:*** Can ***only be used to login and access*** the tools. Normal users can be created by Admin, and are ***limited which tools to access***. The normal user can only access to the 1st tool or the 2nd tool, or maybe both 2 tools by Admin set.

|  |  |  |
| --- | --- | --- |
| ***Permission & Access right*** | ***Admin*** | ***Normal user*** |
| Add/Edit/Remove connections to databases. | **YES** | **NO** |
| Choosing the database to connect. | **YES** | **YES** |
| Add/Edit/Remove normal accounts. | **YES** | **NO** |
| Set permission of normal accounts: which tools they can access. | **YES** | **NO** |
| Access and use the tools. | **YES** – both 2 tools | **YES** – but limited which tools can be accessed by Admin. |

*Table 1.1 Permissions and access rights*

**Screens:** Total 4 screens.

* Screen 2.1: Login page.
* Screen 2.2: Choosing the database to connect.
* Screen 2.2: Manage accounts.
* Screen 2.3: Manage connections to databases.

# **The 1st tool - queries the warehouse database**

**Purpose:** A tool that can display member and authorization records for a specific jurisdiction, payer, combination. This tool queries the warehouse accounts in production to perform these lookups.

**Total time:** 80 hours.

**Requirements:**

* Must use the valid accounts (the accounts are provided by KMS) and connected VPN to access, data accounts must be encrypted. ***(Included in 2nd chapter)***
* Provide way to set up the connection to the server of both warehouse database and HHAX integration, can be set on UI. ***(Included in 2nd chapter)***
* Have filters for reviewing imported Clients such as: Jurisdiction, Agency Name, First name, Last name, Client ID, Admission, Admissions Type, ftpFileName, Row updated date range.
  + Query then show the data: First and last name, Admission Type, clientotherID, providerID (agencyID), clientCustomID, diag10Code, rowCreated, rowModified, IsProcessed.
* Have filters for reviewing imported client’s authorization such as: Jurisdiction, Agency Name, First name and last name, Client ID, Admission, Admissions Type, ftpFileName, Authrefno, Services, ProviderID, Date range of authorization, and Auth last updated (Date range filter).
* Authorization: Display the client’s full name, clientOtherID, admission type above and below are client’s authorizations include: service, event code, authrefno, format, max, begin and end date, diag10Code, rowCreated, rowModified, isProcessed, authVoided, authShared.

**Screens:** There are 2 screens.

* Screen 3.1: Searching the imported client.
* Screen 3.2: Searching the imported client’s authorization.

# **The 2nd tool - queries the HHAX data feed**

**Purpose:** A tool that can display staged data from the HHAX data feed. This provides the ability to review inbound member and authorization database and perform lookups against the responses HHAX sends back to Sandata for Schedules, Completed Visits, Billing, and Caregiver records.

**Total:** 64 hours – 1 weeks 3 days.

**Requirements:**

* Must use the valid accounts (the accounts are provided by KMS) and connected VPN to access, data accounts must be encrypted.
* Have filters for reviewing client: Jurisdiction, Agency Name, Admissions Type, Client ID, Client first and last name, Client status, Inserted date range, Modified date range.
  + Query then show the records include: Client ID, Client’s full name, Admisstion Type, Client status, Discharge Date, Modified date, Invalid Data.
* Have filters for reviewing client’s authorization such as: Jurisdiction, Agency Name, Admissions Type, Client first & last name, Authorization number, Service Type, Date range of authorization, Inserted date range and Modified date range.
  + Query then show the records of authorizations group by client: Client full name, authorization number, Service Type, Billing Service Code, From date, To date, Modified date and Invalid Data.
* Have filters for the Schedules and Completed Visits’s responses sends back to Sandata such as: Jurisdiction, Agency Name, First & last name of client, Staff’s full name, Schedule ID, Sched Date range, Sched Time range, Service Code, Date time inserted, Is Completed Visit.
  + Query then show the records include: Sched Date, Client’s full name, Service Code, Staff’s full name, Sched time start, Schedule time end, Complete visit time start, Complete visit time end, Status Code, Import status and Original data.
* Have filters for the Billings’s responses HHAX sends back to Sandata such as: Jurisdiction, Agency Name, First & last name of client, Billing Schedule ID, Billing Schedule Date range, Billing Invoice Number, Date time inserted range.
  + Query then show the records include: Bill Invoice number, Bill Schedule date, Client’s full name, Billing Service Code, Staff’s full name, Status Code, Import status, Original data.
* Have filters for Caregiver records (Staffs) such as: Jurisdiction, Agency Name, First & last name of Caregiver, Status, SSN, Start date range, Date time inserted, Is verified, Is Rehire, Rehire date range.
* Query then show the data: Caregiver full name, Caregiver code, Start date, Rehire date, Is verified, Termination date, SSN, Status Code, Import status, original data.

**Screens:** there are 5 screens – all are searching responses from HHAX to SANDATA.

* Screen 4.1: Search for clients.
* Screen 4.2: Search for client’s authorizations.
* Screen 4.3: Search for Schedules and Completed Visits.
* Screen 4.4: Search for Billing visits.
* Screen 4.5: Search for Caregivers (Staffs).